Business Case

Executive Summary: Three options were considered to address the current problems. The best option is to automate the loan approval process by developing loan approval software Instant verification software i.e IVS), that would verify the customer's eligibility to take loan by using their credit history

Reasons:

The company is facing several complaints from customers about being dissatisfied. These complaints include:

- Prolonged waiting times

- Internal Inefficiencies

- High volume of paperwork resulting in a high error rate

- Too many bottlenecks and an increase in compliance risk

Business Summary:

- Do nothing due to the cost which is $100,000 to be able to get rid of the business problem.

- Automate Loan approval Process by developing a loan approval software (Instant verification software i.e IVS)

- Using Credit History to seek out eligibility to receive loans and how much customers can receive

- Employing more staff in the Finance department to do the paperwork verification faster

Expected Benefits

- Financial Benefits: Projected annual savings of $6 million from operational efficiency and customer retention.

- Customer Satisfaction: 50% reduction in loan processing times, leading to increased customer loyalty.

- Compliance Assurance: 80% reduction in compliance-related errors.

- Competitive Advantage: Regain 10% of lost market share within two years.

Expected Dis-Benefits

- Staff Reduction

- Staff Training to Increase cost of the project which will cost an additional $15,000

Time Scale

- The project will take 3 months to complete

Cost

- Project Cost: Software $50,000 Hardware $25,000

Risks and Mitigation Strategies

• Implementation Challenges: Mitigated by phased roll-out and thorough testing.

• Staff Adaptation: Addressed through comprehensive training programs.

• Technology Dependence: Mitigated by maintaining manual oversight and regular system audits.